# Team Meeting Minutes – Sprint 2 Internal Meeting

Project: A Walk in the Park – Mobile Game Adaptation
 Date: Friday, 21/11/2025
 Attendees: Ayush, Connor, Cristian
 Type: Internal Sprint 2 discussion

## 1. Purpose of Meeting

- To discuss the idea on how to go for implementaion.

- To discuss the grid & tile placement logic for implementation in Unity.

- To agree on next tasks before the Sprint 2 review with the module teacher.

## 2. Progress Update

- Unity project has been created and initial structure set up.

- Menu UI and basic gameplay UI layout discussed.

- Tile placeholders and Home tile prefab still researching

- Trello board reorganised with Sprint 1, Sprint 2, and Blocked items.

- Client meeting minutes have been documented and uploaded.

## 3. Discussion – Grid & Tile Placement Logic

The team discussed how the grid and tile placement system will work in Unity, based on the client’s rules:

### Grid

- The board will be a 20×20 grid for the MVP.

- The grid will be represented using a 2D array.

- Each grid cell stores whether it contains a tile or is empty.

### Home Tile

- A Home Tile will always be placed automatically at the centre of the grid on game start.

- This will act as the starting point for all course-building.

### Tile Placement

- When the player clicks/taps the board:

  - Convert screen position → world → grid coordinates.

  - Check if the grid cell is in bounds.

  - Check if the cell is empty.

  - For now: allow placement anywhere inside the board for demo.

  - Later: add adjacency rules, edge matching, path validation, etc.

### Tile Rotation

- Tile rotation will be handled using 0/90/180/270 degrees.

- Rotation will affect the tile’s path edges.

### Legal Moves (Future Enhancement)

- The same logic will later be used to show “legal placement hints” on the grid.

## 4. Risks / Blocked Items

- Waiting for final physical board game and full rule document from client.

- Guest movement and scoring logic will remain blocked until rules are complete.

- Multiplayer & leaderboard features are planned for later sprints.

## 5. Next Steps

- Prepare a working demo showing:

  - 20×20 grid

  - Home tile in center

  - Click-to-place tile

- Further discussion and starting the implementation after getting the physical game and layout, how exactly it looks like and complete the tasks for sprint 2.